BUSINESS PROPOSAL

Custom Digital Platform for Al Khidmah Community Centre

Prepared for: Al Khidmah Mosque Committee

Market: Republic of Ireland

Date: 19 June 2026

Confidential

# 1. Executive Summary

This proposal outlines the scope, technical standards, and investment required to deliver a professional, fully responsive digital platform for Al Khidmah Community Centre — comparable to what a mid-tier Irish digital agency would charge for a custom web application, not a standard brochure website.

The delivered solution is a modern Next.js 14 platform with PostgreSQL database, three-tier access (public, staff admin, super admin), online donations via Stripe and PayPal, live prayer times, TV display for the masjid, member self-service portal, and comprehensive content management — built to Irish charity-sector standards for security, accessibility, and mobile responsiveness.

Total project investment: €89,050 (excl. VAT)

This pricing is based on 2026 Irish market day rates of €600–€1,000 for professional web development (source: Ireland Website Design, Everblue Digital, Magnitude Digital) applied to the actual scope delivered — approximately 137 specialist development days.

# 2. Project Understanding

Al Khidmah requires more than a marketing website. The centre needs a single digital hub that serves worshippers, donors, students, staff, and committee members — with prayer times that update daily, secure online giving, event and education listings staff can manage without technical knowledge, and a TV display for the prayer hall.

Key business drivers:

- Increase donations through secure, multi-channel online giving

- Reduce admin workload with self-service content management

- Build community trust with verified charity information and transparency

- Serve mobile users — majority of mosque visitors browse on phones

- Display live prayer times reliably in the masjid and on the website

# 3. Scope of Work & Deliverables

The platform comprises four interconnected systems:

## 3.1 Public Website

- 8 public pages: Home, About, Education, Events, Gallery, Donations, Contact, Eid

- Live prayer times widget with offline cache (PWA-ready)

- Ramadan and monthly timetable PDF downloads

- Donation category highlights with secure checkout

- Event, education, and gallery previews from live database

- Contact form with email notification and auto-reply

- Fully responsive — mobile, tablet, desktop, large screens

- SEO: metadata, sitemap, robots.txt, structured data (JSON-LD)

## 3.2 Staff Admin Panel

- Dashboard with donation analytics, publish checklist, activity charts

- Events, Education, Gallery — create, edit, publish/unpublish, scheduled publish

- Donations — transaction history, CSV/XLSX/PDF export, category management

- Registrations — class sign-up inbox with filters and export

- Contact Messages — read, mark handled, export

- About Page CMS — values and committee sections

- Prayer Timetable — daily overrides, Jumu'ah, Eid, Ramadan & monthly PDFs

- TV Display — notices, ayat rotation, settings, orientation control

- Content Audit — publish/unpublish history log

## 3.3 Super Admin

- Staff and user management with role-based access control (16 permissions)

- Staff invitation workflow with email onboarding

- Site settings — branding, contact, social links, logo/favicon

- Payment gateway configuration — Stripe, PayPal, bank transfer

- SMTP email profiles with test send

- Donation flyer generator with QR codes

## 3.4 Member Portal

- Account registration with email verification

- My Donations — history linked to account email

- My Registrations — class enrolments

- Profile management — name, password, email change

# 4. Technical Standards & Quality

This project is built to professional Irish/EU standards, not a template or page-builder shortcut:

## 4.1 Technology Stack

- Next.js 14 (React) — server-side rendering for SEO and performance

- PostgreSQL with Prisma ORM — reliable, scalable database

- TypeScript — type-safe codebase, fewer production bugs

- Tailwind CSS — consistent, maintainable responsive design

- JWT authentication with encrypted session cookies

- Vercel hosting with CDN — fast delivery across Ireland

## 4.2 Security

- Role-based access control with 6 system roles and 16 granular permissions

- Encrypted storage of payment gateway and SMTP credentials

- Stripe webhook signature verification

- Email verification required before member login

- Middleware-enforced route protection (super-admin / admin / user tiers)

- HTTPS enforced, secure cookie configuration

## 4.3 Responsiveness & Performance

- Mobile-first design — tested on phones, tablets, and desktops

- TV display with automatic landscape/portrait detection

- Image optimisation via Next.js Image component

- Prayer times cached locally for offline access (PWA)

- Target: sub-3-second page load on Irish mobile networks

## 4.4 Accessibility

- Semantic HTML structure with proper heading hierarchy

- Form labels, aria attributes, and keyboard navigation

- Sufficient colour contrast for readability

- Screen-reader compatible navigation and interactive elements

# 5. Design Approach

The visual design reflects the identity of a registered Irish charity and place of worship — dignified, welcoming, and culturally appropriate. Key design elements include:

- Custom Islamic-inspired colour palette (gold, emerald, deep navy)

- Consistent component library — cards, badges, buttons, forms

- Hero imagery with overlay typography for impact

- Dark/light theme support

- Print-ready PDF layouts for Ramadan timetables and donation receipts

- Dedicated TV display UI optimised for viewing distance

# 6. Irish Market Price Comparison (2026)

The table below places this project against typical Irish website pricing tiers. This platform exceeds a standard business or e-commerce site in scope — it is a custom web application with multiple user roles, payment processing, and real-time data.

| Website Type (Irish Market 2026) | Typical Price Range | What You Get |
| --- | --- | --- |
| Basic brochure site (5–8 pages) | €1,500 – €3,500 | Static content, contact form, no admin |
| Professional business site | €3,500 – €8,000 | CMS, blog, basic SEO — no payments or portals |
| E-commerce / donations site | €5,000 – €15,000 | Online payments, product/donation catalog |
| Custom portal / web application | €15,000 – €35,000 | User accounts, admin panel, integrations |
| This platform (full scope) | €89,050 | Public site + 3-tier admin + payments + TV display + prayer system |

Sources: Ireland Website Design, Everblue Digital, Magnitude Digital, Web Wizard — Irish agency pricing guides, 2026.

# 7. Investment Breakdown

Pricing is calculated at €650 per specialist development day — within the Irish market range of €600–€1,000/day for experienced developers and below typical Dublin agency rates of €800–€1,250/day.

| Module | Scope | Days | Cost (€) |
| --- | --- | --- | --- |
| 1. Discovery & UX/UI Design | Requirements workshop, sitemap, wireframes, responsive UI design, Islamic brand system (colours, typography, components), mobile-first layouts | 12 | €7,800 |
| 2. Public Website | Home, About, Education, Events, Gallery, Donations, Contact, Eid pages — SEO metadata, JSON-LD, sitemap, PWA manifest, fully responsive | 18 | €11,700 |
| 3. Prayer Times & Timetables | Live AlAdhan integration, admin overrides, Jumu'ah/Eid schedules, Ramadan PDF generator, monthly timetable, homepage banners, offline cache | 10 | €6,500 |
| 4. Donations & Payments | Stripe + PayPal + bank transfer, category management, processing-fee cover, receipt PDF, success/error flows, staff notifications | 12 | €7,800 |
| 5. Staff Admin Panel | Dashboard, events, gallery, education, donations, registrations, contact inbox, about CMS, prayer timetable, TV display, content audit, analytics | 22 | €14,300 |
| 6. Super Admin & Security | Staff/user management, invitations, 16-permission RBAC, site/payment/email settings, encrypted secrets, middleware tier routing | 14 | €9,100 |
| 7. Member Portal & Authentication | Registration, email verification, login, password reset, profile, my donations, my registrations, retroactive email linking | 10 | €6,500 |
| 8. TV Display System | Landscape/portrait auto-detect, live prayer table, countdown, weather, rotating notices/events/ayat, PIN lock, brightness scheduling | 8 | €5,200 |
| 9. Email & Document Generation | SMTP profiles, contact/registration/donation/invitation emails, Ramadan & monthly PDFs, donation receipts, flyer QR generator | 8 | €5,200 |
| 10. Backend, Database & DevOps | PostgreSQL/Prisma schema, 80+ API routes, cron jobs, image uploads, migrations, Vercel deployment, env documentation, unit tests | 15 | €9,750 |
| 11. QA, Training & Handover | Cross-browser/device testing, accessibility review, staff training session, admin user guide, 30-day post-launch support | 8 | €5,200 |
| TOTAL | 137 development days @ €650/day (Irish market specialist rate) | 137 | €89,050 |

## 7.1 What the Investment Covers

- All modules listed in Section 3

- Source code ownership transferred to the client

- Database schema, migrations, and seed data

- Deployment to production (Vercel + Neon)

- Environment configuration documentation

- One staff training session (2 hours, remote or on-site)

- 30 days post-launch bug-fix support

## 7.2 Not Included

- Ongoing hosting and third-party service fees (see Section 8)

- Professional photography or videography

- Copywriting and content population (client provides text)

- Arabic/English multi-language (quoted separately — see Section 10)

- VAT (23%) where applicable

# 8. Estimated Ongoing Costs

After launch, the following running costs apply. Payment processor fees are pass-through; hosting and maintenance are optional but recommended.

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Hosting (Vercel Pro + Neon PostgreSQL) | €25 – €60 / month | Production hosting, SSL, CDN, database |
| Domain & email DNS | €15 – €25 / year | .ie domain renewal |
| Stripe / PayPal fees | 2.9% + €0.30 per transaction | Standard card processing (pass-through) |
| Maintenance & support (optional) | €150 – €350 / month | Security updates, bug fixes, minor content help |
| Annual security & dependency audit | €800 – €1,500 / year | Recommended for payment-handling sites |

# 9. Estimated Timeline

For a project of this scope, a realistic delivery schedule is:

- Phase 1 — Discovery & Design: 2–3 weeks

- Phase 2 — Core platform (public site + admin): 6–8 weeks

- Phase 3 — Payments, portal, TV display: 3–4 weeks

- Phase 4 — Prayer system, PDFs, email: 2–3 weeks

- Phase 5 — Testing, training, launch: 1–2 weeks

- Total: approximately 14–20 weeks from signed agreement

# 10. Optional Future Enhancements

The following can be quoted separately if required:

- Arabic / English multi-language with RTL layout — from €8,000

- Volunteer management module — from €4,500

- Newsletter / bulk email module (GDPR-compliant) — from €3,500

- Mobile app (iOS/Android wrapper) — from €6,000

- Additional staff training sessions — €350 per session

# 11. Grant & Funding Opportunities

Irish organisations may be eligible for partial funding. Note: registered charities with purely religious objects may have limited eligibility — confirm with your Local Enterprise Office (LEO).

- LEO Trading Online Voucher — up to 50% reimbursement (max €2,500) for eligible micro-enterprises

- LEO Business Expansion Grant — case-by-case; digital infrastructure may qualify

- Community Foundation for Ireland — occasional technology grants for registered charities

# 12. Proposed Payment Terms

- 30% on agreement — €26,715

- 40% on admin panel completion — €35,620

- 30% on launch and handover — €26,715

# 13. Value Summary

At €89,050, this platform replaces what would otherwise require multiple separate tools: a website builder, a donation platform (e.g. Donorbox), a prayer times service, an event management tool, and manual PDF creation. Consolidating into one custom platform reduces long-term subscription costs and gives the committee full control.

Compared to engaging a Dublin city-centre agency for equivalent scope (typically €100,000–€150,000+ for enterprise portal builds), this represents strong value for a charity-grade, production-ready system with payment processing, RBAC, and TV display included.

# 14. Acceptance

To proceed, please sign below and return a copy with the initial deposit.

Authorised on behalf of Al Khidmah Community Centre:

Name: _________________________________

Role:  _________________________________

Date:  _________________________________

Signature: _____________________________